TED

Cumulative Product Optimization Roadmap

One master backlog combining Codex review, UD/GrowthX guidance, peer scaling feedback, the Build Week product scope, and the earlier TED optimization roadmap.

Product review date: 17 September 2026   •   Version 2.0   •   Owner: Vandana Agarwal

Planning document only — nothing in this roadmap is treated as implemented or production-verified unless separately tested.

# 1. How to use this document

This replaces the earlier optimization roadmap as the single cumulative backlog. It is deliberately not tied to a 48-hour sprint. Work should be pulled from the top in dependency order, verified, deployed, and then marked complete. New suggestions should be merged into the relevant workstream rather than creating parallel documents.

Core rule Do not add more health features simply because they are easy to build. First make the current accountability experience isolated, safe, reliable, observable, inexpensive and easy to operate.

## Source key

| C | Codex product review · 17 Sep 2026 |
| --- | --- |
| U | UD / GrowthX guidance |
| P | Peer scaling call |
| B | Build Week product scope / current product contract |
| R | Earlier cumulative roadmap / synthesis |

# 2. What changed after the Codex review

The Codex review does not overturn the previous roadmap. It strengthens the highest-risk part of it and adds several controls that were missing. The most important additions are user isolation, machine/file sandboxing, fail-closed safety, complete deletion, delivery lifecycle tracking, independent alerting, safer release operations, and documentation consistency.

| Area | Cumulative conclusion |
| --- | --- |
| New P0 controls | General file-access isolation; concurrent two-user separation testing; fail-closed safety; end-to-end deletion; permanent delivery state; alerts outside WhatsApp. |
| P0 items reinforced | Always-on hosting; persistence/recovery; WhatsApp reliability; operational observability. |
| P1 product refinements | Shorter onboarding; immediate logging; calorie setup optional; one onboarding contract; calorie-safety evidence; operator/admin separation; traffic limits; preview + CI; legal/privacy review. |
| P2 additions | Website privacy/performance hardening; analytics integrity; DB aggregation; prompt/safety-file cleanup; PDF boundary; restore drill; log retention; browser accessibility/performance testing. |
| P3 maintenance additions | Hermes patch count; onboarding-doc conflicts; archive design experiments; identifier naming; dead-code cleanup; dependency upgrades; Vercel CLI; session-by-session progress records. |

## Priority definitions

[P0] Blocker / serious privacy, safety, data-isolation or delivery risk. Complete before meaningfully expanding testing.

[P1] Next operating layer. Improves conversion, trust, cost, maintainability and safe beta operations.

[P2] Performance and quality. Optimise after the foundation is stable and measurable.

[P3] Maintenance, deeper personalisation and expansion. Valuable, but not allowed to distract from unresolved P0/P1 work.

# 3. Recommended dependency order

| Order | Workstream | What it means |
| --- | --- | --- |
| 0 | Establish the truth | Inventory what is actually live today: runtime, hosting, WhatsApp gateway, storage, safety gate, secrets, file permissions, admin routes and analytics. |
| 1 | Contain the blast radius | Remove general file access, prove two-user isolation, make safety fail closed. |
| 2 | Make it stay up | Always-on hosting, persistence, restore, official WhatsApp path, queue/dedupe/per-user ordering. |
| 3 | Make failure visible and recoverable | Deletion workflow, delivery lifecycle records, external alerts, failure taxonomy. |
| 4 | Measure before optimising | Latency, tokens, model cost, WhatsApp sends, failures, fallback use, activation. |
| 5 | Reduce cost without losing quality | Trim context, structure memory, route models by task, remove unnecessary LLM calls. |
| 6 | Simplify the user experience | Short onboarding, log immediately, optional calories, one onboarding contract, calorie-safety evidence. |
| 7 | Harden beta operations | Admin separation, rate limits, preview environment, CI/release checks, privacy/legal review. |
| 8 | Optimise web/data/analytics | Landing performance/privacy, analytics integrity, aggregates, browser testing, log retention. |
| 9 | Maintain and expand carefully | Docs/code cleanup, dependency upgrades, behavioural personalisation, weekly intelligence, integrations and monetisation. |

# 4. Cumulative detailed backlog

Each item below is written as a work package with a clear completion test. Where sources overlap, they are deliberately merged rather than repeated.

## P0 — before meaningfully expanding testing

T00. Create a current-state architecture truth sheet

[P0] Conflicting historical documents make it unsafe to assume where TED currently runs or what is already protected.   ·   Source: C + R

Inventory the live WhatsApp path from inbound message to reply.

Confirm whether the active Hermes runtime is local, cloud-hosted, or split across both.

List every store that contains user data: database, Hermes files/folders, chat history, media, queues, logs, analytics and delivery records.

List every privileged/admin endpoint, secret and repair tool.

Mark each existing document as current, historical, or unknown.

Definition of done: One one-page architecture map and data-flow diagram matches a live end-to-end test and becomes the source of truth.

T01. Remove general machine/file access from WhatsApp users

[P0] A chat user must never be able to reach unrelated files or machine resources through the agent.   ·   Source: C

Run Hermes/TED with a dedicated low-privilege OS/service account or isolated container.

Allowlist only the directories and tools TED actually needs.

Disable arbitrary shell/file browsing for normal WhatsApp requests.

Add adversarial tests for path traversal, unrelated file search, write/delete attempts and prompt-injected file requests.

Definition of done: A WhatsApp user cannot read, search, modify or delete any file outside that user’s explicitly permitted TED data area, and the tests fail if that boundary regresses.

Depends on: T00

T02. Prove two-user separation under concurrency

[P0] Cross-user leakage is a critical privacy failure for a health-accountability product.   ·   Source: C + B

Create two test users with deliberately conflicting goals, meals, reminder times and preferences.

Run messages at the same time, including short replies such as “done”, corrections, reminders and summaries.

Test deletion for one user while the other remains active.

Assert that user-scoped memory, queue state, media, logs and summaries never cross.

Definition of done: Automated and manual concurrent tests show zero cross-user state or content leakage across all supported flows.

Depends on: T00 + T01

T03. Make safety fail closed

[P0] If safety rules fail to load or validate, TED must not silently continue without them.   ·   Source: C + B

Identify all safety-policy files and runtime checks.

Make startup or request handling refuse unsafe operation when required safety assets are missing, malformed or stale.

Add explicit tests for missing safety file, parse failure and invalid configuration.

Return a safe temporary-unavailable message rather than an unguarded model answer.

Definition of done: Removing or corrupting a required safety asset causes TED to refuse protected interactions and raise an operational alert.

Depends on: T00

T04. Move the active TED runtime to an always-on environment

[P0] A sleeping laptop, closed lid or local session must not take the service down.   ·   Source: C + U + P + R

Choose the smallest reliable VM/container environment that supports Hermes and the current dependencies.

Separate development and production.

Configure automatic restart and health checks.

Use persistent storage for state that must survive restarts.

Run a test with the laptop shut and disconnected.

Definition of done: TED remains usable through a laptop shutdown and through a simulated service restart without losing durable user state.

Depends on: T00

T05. Harden persistence, backup and restore

[P0] A deployment or crash must not destroy user state, chats or media that the product depends on.   ·   Source: C + R

Identify which data is durable and which is currently local-only.

Back up all required durable stores on a defined cadence.

Introduce explicit schema/data migrations instead of ad-hoc edits.

Run a restore drill into a clean environment.

Keep a record of the last successful backup and restore test.

Definition of done: A clean environment can be restored from backup and complete a representative user flow with the expected state.

Depends on: T00 + T04

T06. Decide and plan the official WhatsApp path

[P0] Unofficial WhatsApp automation is a scale and account-risk dependency.   ·   Source: U + P + R

Validate TED’s scoped health-accountability use case against the current WhatsApp Business Platform rules.

Decide direct Meta Cloud API versus a BSP based on control, cost, templates, migration and operations.

Confirm number migration/identity requirements before changing the live setup.

Document 24-hour window, template and charging rules that affect the product.

Prepare a staged migration and rollback plan.

Definition of done: The chosen official path, migration sequence, cost assumptions and rollback steps are documented and tested in a non-destructive environment.

Depends on: T00

T07. Build an asynchronous inbound pipeline with idempotency

[P0] Webhook requests should be acknowledged quickly and processed reliably even when models are slow or providers retry.   ·   Source: C + U + R

Acknowledge inbound webhooks immediately after validation.

Persist the inbound event before long-running processing.

Queue background work and track retries.

Deduplicate by provider message ID.

Use idempotent writes so a retried event cannot double-log a meal or completion.

Create a dead-letter or manual-review state after bounded retries.

Definition of done: Replaying the same inbound event multiple times produces one user-visible outcome and one state mutation; slow model work never blocks webhook acknowledgement.

Depends on: T04 + T06

T08. Guarantee per-user ordering while allowing cross-user concurrency

[P0] Rapid messages from one person must not race each other, while different users should not block one another.   ·   Source: C + R

Use a per-user queue/lock/sequence key.

Process each user’s messages in order.

Allow different users to process concurrently within provider limits.

Test multi-photo bursts, “actually…” corrections and “done/later” responses.

Definition of done: A burst of ordered messages for one user produces deterministic state, while concurrent users are processed independently.

Depends on: T07 + T02

T09. Make deletion one complete workflow

[P0] Deleting a database row is not enough when health data also exists in files, media, reminders, queues, logs or delivery records.   ·   Source: C + R

Define every store that may contain user-linked data.

Require explicit confirmation before destructive deletion.

Cancel future reminders and queued work.

Delete or irreversibly anonymise database records, local user files/chats, media, routing state and non-required delivery metadata.

Create an auditable deletion result that does not retain the deleted health content.

Definition of done: One confirmed deletion request leaves no active user data or scheduled action in any declared store, verified by an automated post-delete search.

Depends on: T00 + T02 + T05 + T07

T10. Track every outbound reminder/review through delivery lifecycle

[P0] A “sent” call is not proof that a WhatsApp message was delivered.   ·   Source: C + U

Create one permanent record per outbound message with provider ID.

Track pending, submitted/sent, delivered, read if available, failed and abandoned states.

Reconcile asynchronous delivery callbacks.

Capture bounded failure reason/code without copying health content into operational logs.

Expose overdue or stuck messages to operations.

Definition of done: Every scheduled reminder or review has a final known status or a visible unresolved state; delivery failure cannot silently disappear.

Depends on: T06 + T07

T11. Alert outside WhatsApp

[P0] If WhatsApp or the model path is down, WhatsApp itself cannot be the only place where failure is reported.   ·   Source: C + R

Choose an independent alert channel (email, Slack, monitoring service, etc.).

Alert on gateway disconnect, repeated model/provider failures, queue backlog, failed scheduled jobs, missing safety assets and health-check failure.

Dedupe noisy alerts and define severity thresholds.

Include enough operational context to debug without exposing message content.

Definition of done: A simulated WhatsApp/model/service failure produces one actionable alert outside WhatsApp within the agreed threshold.

Depends on: T04 + T07 + T10

T12. Instrument every interaction and establish a baseline

[P0] Optimisation is guesswork without token, latency, routing, delivery and failure measurements.   ·   Source: U + P + R

Record user-scoped event IDs, task/route, model, input/output tokens, latency, tool usage, retries, fallback use, outbound message count and estimated cost.

Record operational events without copying raw health messages wherever possible.

Create daily summaries for cost/user, tokens/message, latency, error rate, fallback rate and delivery rate.

Capture a baseline before changing model/context architecture.

Definition of done: At least one week/day baseline (as available) can answer why a request was slow/expensive/failed without reading the user’s chat content.

Depends on: T00 + T07

## P1 — next product and operating layer

T13. Audit and shrink the prompt payload

[P1] Full history and oversized instruction files can dominate cost and latency.   ·   Source: P + U + R + C

Measure current system prompt, tools, memory and history tokens separately.

Remove duplicated instructions and obsolete incident stories from the live personality prompt.

Move deterministic rules into code/tests where appropriate.

Keep recent context bounded and retrieve only relevant long-term memory.

Version prompt changes so regressions can be traced.

Definition of done: Median input tokens fall materially while the TED eval set shows no unacceptable quality regression.

Depends on: T12

T14. Create explicit memory layers and retrieval rules

[P1] Personalisation should come from selective structured memory, not replaying the user’s entire history.   ·   Source: U + P + R + B

Separate profile memory, today-state, recent conversational context and learned behavioural memory.

Define which tasks retrieve which memory categories.

Distinguish temporary facts from durable facts.

Handle correction/conflict/supersession explicitly.

Define compaction, expiry and deletion rules.

Definition of done: A representative task receives only the memory it needs, and corrections/temporary instructions behave predictably across sessions.

Depends on: T13 + T09

T15. Introduce task-based model routing

[P1] Routine acknowledgements and reminder handling should not consume the same model budget as ambiguous meal interpretation.   ·   Source: U + P + R + C

Use deterministic handling where possible for commands such as done/skip/pause/later.

Define cheap, normal and strong model tiers by TED task.

Benchmark candidate models on real anonymised TED cases, including Hinglish and Indian food.

Record router choice, cost and quality in observability.

Fallback safely on provider/rate-limit failure.

Definition of done: Each major task has an explicit default model/tier and measured fallback; expensive models are used only where evals justify them.

Depends on: T12 + T13

T16. Create a real TED evaluation and regression suite

[P1] Prompt, model and memory changes need a quality gate before reaching users.   ·   Source: R + U + C

Build anonymised cases for text meals, photos, voice, Hinglish, correction, pause/reschedule, goal change, safety boundary, ambiguous input and user frustration.

Score correctness, state change, memory use, tone, brevity, actionability, safety, latency and cost.

Include past production incidents as tests rather than prompt stories.

Run the suite for every material behavior/model change.

Definition of done: A versioned eval suite produces comparable pass/fail/quality results for old vs proposed behavior.

Depends on: T12 + T13

T17. Shorten onboarding and let users log immediately

[P1] Profile completion should not block the first useful interaction.   ·   Source: C + R + B

Minimum compulsory start: name plus disclosure/consent and the user’s goal/accountability intent.

Ask for review/reminder time only when needed for proactive follow-up.

Allow meal, water, movement and commitment logging before body/calorie setup.

Collect optional profile details progressively when they unlock a real feature.

Resume interrupted onboarding from the correct state.

Definition of done: A new user can complete consent and create a useful first log in a short conversational flow without providing calorie/body fields.

Depends on: T02 + T03 + T14

T18. Make calorie setup optional and evidence-based

[P1] TED must remain useful without a calorie target and should never silently choose a weight-loss plan for the user.   ·   Source: C + B

Allow users to skip calorie setup entirely.

Use one documented maintenance-calorie formula/version when an estimate is requested.

Apply one documented safety rule/floor and never select weight loss automatically.

Save inputs, maintenance estimate, formula version, chosen target, target source and user confirmation time.

Use a neutral public example rather than normalising an unexplained low target.

Definition of done: A user can use TED with no calorie target; any calculated target is traceable to inputs/formula/version and explicit user choice.

Depends on: T17

T19. Create one onboarding contract across product, safety, DB and dashboard

[P1] Conflicting three/five/six/eight-step definitions create implementation drift and unsafe assumptions.   ·   Source: C + R

Define one canonical onboarding state machine and required/optional fields.

Update product docs, safety gate, database schema and admin/dashboard labels to match it.

Mark older onboarding designs as historical.

Add a test asserting the contract and state transitions.

Definition of done: There is one current onboarding specification and all live components/tests reflect it.

Depends on: T17 + T18

T20. Define activation around value, not profile completion

[P1] Completing fields is not the same as experiencing TED’s value.   ·   Source: C + R

Track first useful log separately from onboarding completion.

Track first proactive follow-up and first daily review.

Track second-day return separately.

Build the funnel from landing page → WhatsApp → consent → first useful log → proactive value → D2.

Definition of done: A dashboard/report can show activation and D2 return independently of profile completeness.

Depends on: T12 + T17

T21. Separate normal-user and administrator capabilities/secrets

[P1] Routine TED actions should not carry the same privilege as cross-user reporting, deletion or repair operations.   ·   Source: C + R

Use separate credentials/roles for runtime user operations and administrative tools.

Restrict cross-user reads and repair tools to admin-only paths.

Require stronger auth and audit for deletion/manual repair.

Rotate/revoke secrets independently.

Definition of done: Compromise of the normal runtime credential does not grant cross-user admin/report/repair capability.

Depends on: T01 + T02

T22. Add traffic and abuse limits

[P1] Public analytics, webhook-adjacent and admin endpoints need bounded request rates.   ·   Source: C

Rate-limit public analytics and sensitive operator endpoints.

Add payload-size and request-shape validation.

Protect expensive model/media routes against accidental or malicious floods.

Monitor throttling separately from provider failures.

Definition of done: Abusive request bursts are rejected or queued without taking down normal user processing.

Depends on: T07 + T21

T23. Create a safe preview/staging environment

[P1] Every change should be testable without writing to real users, real state or real WhatsApp conversations.   ·   Source: C + R

Create isolated staging data and credentials.

Use non-production WhatsApp/test surfaces where possible.

Prevent staging from reaching production user stores.

Provide seeded fixtures for multi-user, reminders, media and deletion.

Definition of done: A proposed change can complete the core user flows in staging without touching any production user or production state.

Depends on: T04 + T05 + T21

T24. Add automatic release checks

[P1] Fast AI-assisted changes increase the need for automatic gates, not less.   ·   Source: C

Run unit/integration/eval tests, lint, type checks and production build for every proposed release.

Include Hermes patch compatibility/count checks.

Block deployment on failed safety/isolation/deletion tests.

Keep production deployment separate from successful test completion.

Definition of done: No production release can proceed through the normal path while required checks are failing.

Depends on: T16 + T23

T25. Complete privacy/legal launch readiness

[P1] Health-accountability data requires a clear, accurate user-facing contract before public launch.   ·   Source: C + R + B

Align the privacy notice with actual collected data, purposes, retention, processors, deletion, rights, complaints and breach handling.

Keep health-data consent explicit and separate from landing-page analytics.

Define media and log retention.

Get qualified legal/privacy review before broad public launch.

Make marketing claims match actual behavior and current capabilities.

Definition of done: Current data flows are reflected accurately in privacy/terms; unresolved legal/privacy findings are tracked before public launch.

Depends on: T00 + T09 + T19

T26. Turn reminders into accountable but non-annoying follow-through

[P1] TED’s differentiation is useful proactive accountability, not message volume.   ·   Source: U + R + B

Use current-day state when generating a nudge.

Bundle related reminders where it improves usefulness and cost.

Support quiet hours, snooze, pause, skip-today and category controls.

Limit proactive message frequency and use cooldowns.

Measure nudge→response and nudge→completion rather than raw sends.

Definition of done: Proactive messages are user-selected, state-aware, capped, and measurable for downstream completion.

Depends on: T10 + T14 + T20

## P2 — performance, quality and maintainability

T27. Optimise landing-page assets and browser privacy

[P2] The landing page should be fast and avoid unnecessary third-party or metadata leakage.   ·   Source: C

Convert large photos to responsive WebP/AVIF and size them for actual display.

Strip EXIF/phone/capture metadata from published images.

Self-host fonts if practical so page rendering does not require Google font requests.

Pause off-screen animation and respect reduced-motion preferences.

Definition of done: Mobile page weight and speed improve; published image files contain no unwanted metadata and reduced-motion users are respected.

Depends on: T25

T28. Add browser security headers and capability restrictions

[P2] The marketing surface should have a basic web-security baseline.   ·   Source: C

Add an appropriate Content Security Policy.

Restrict framing, referrers and MIME sniffing.

Disable unused browser capabilities with Permissions-Policy.

Confirm third-party scripts are necessary and explicitly allowed.

Definition of done: A header/security scan shows the intended controls without breaking the landing page.

Depends on: T27

T29. Make public claims and examples exact

[P2] Product copy should not promise precision or behavior the product does not implement.   ·   Source: C + B

Use “useful estimate” language for nutrition rather than implying exact numbers.

Remove workout rescheduling claims unless implemented and tested.

Describe reminders as the reminders/reviews the user chooses.

Keep calorie examples neutral and contextual.

Review the landing page against the current product contract after each meaningful feature change.

Definition of done: Every major landing-page claim maps to a current tested behavior or is clearly framed as an estimate/limitation.

Depends on: T19 + T25

T30. Harden analytics integrity and metrics access

[P2] Product decisions are only as good as the event data, and metrics credentials should not leak through URLs.   ·   Source: C + R

Fail closed if the analytics private salt/secret is missing rather than using a public default.

Dedupe refresh/retry/bot events where appropriate.

Remove long-lived metrics/admin keys from query strings and browser history.

Use short-lived authenticated sessions for metrics/admin pages.

Keep raw health content out of analytics events.

Definition of done: Known duplicate scenarios do not inflate activation metrics and no long-lived metrics secret appears in URLs/history/logs.

Depends on: T12 + T21

T31. Pre-compute daily aggregates instead of scanning full history

[P2] Full-table scans will make summaries slower and more expensive as event volume grows.   ·   Source: C + R

Define daily aggregate records for meals, macros, reminders, commitments and selected health metrics.

Update aggregates transactionally/idempotently with source events.

Keep raw events for audit where required, but read summaries from aggregates.

Backfill and reconcile totals in staging before production.

Definition of done: Daily review/summary paths no longer require full-history scans and aggregate totals reconcile with source events.

Depends on: T05 + T07

T32. Use small/deterministic processing for routine reminder work

[P2] Routine scheduling and acknowledgements should not invoke the main reasoning model.   ·   Source: C + U + P + R

Keep scheduling deterministic.

Use templates or cheap models for routine reminder wording.

Reserve the main model for interpretation, ambiguity and personalised coaching.

Cache repeatable computations and avoid duplicate model calls.

Definition of done: Routine reminder/acknowledgement paths have a materially lower average model cost than ambiguous coaching/meal paths.

Depends on: T15 + T26

T33. Refactor the safety/personality instructions carefully

[P2] Large prompt files should be easier to maintain without mixing refactor risk with behavioral change.   ·   Source: C + R

Split identity/personality, onboarding, nutrition, reminders, delivery and claims into explicit modules if the runtime supports clean composition.

Do not change behavior and file structure in the same release.

Move historical incidents into regression tests.

Keep only current behavioral rules in the live prompt.

Definition of done: Prompt modules are shorter and versioned; behavior remains equivalent on the eval suite immediately after structural refactor.

Depends on: T13 + T16 + T24

T34. Decide the PDF boundary

[P2] PDF support should be either safely implemented or removed from the current contract.   ·   Source: C + B + R

If retained: isolate read-only extraction, bound file size/pages, scan/validate input and avoid exposing general file tools.

Extract structured plan data once rather than re-sending the full PDF on every message.

If not ready: remove PDF claims from onboarding/landing/docs for the current release.

Definition of done: The product contract and runtime agree: PDF is either supported through an isolated tested path or not advertised.

Depends on: T01 + T29

T35. Set log retention and content-minimisation rules

[P2] Operational logs should not become a shadow health-data store.   ·   Source: C + R

Define which event metadata is necessary for debugging.

Redact or omit message bodies and sensitive fields where possible.

Set a fixed retention period for operational logs.

Ensure deletion/privacy workflows account for logs where legally/technically required.

Definition of done: Operational logging can diagnose failures using metadata while raw health content is minimised and old logs expire predictably.

Depends on: T09 + T12 + T25

T36. Test the real browser experience

[P2] A polished landing page must work for actual mobile users, keyboards and assistive technology.   ·   Source: C

Test major mobile viewport sizes and real-device interaction.

Test keyboard navigation, focus order and screen-reader labels.

Test reduced motion and contrast.

Measure page speed/Core Web Vitals and fix obvious bottlenecks.

Definition of done: A documented browser/accessibility check passes the agreed devices and accessibility basics with no blocker defects.

Depends on: T27 + T28

T37. Create operator/admin debugging views with safe controls

[P2] At larger beta size, debugging needs visibility without shelling into production or exposing all users.   ·   Source: R + U + C

Provide user-level status, onboarding state, current memory/state, delivery status, cost and recent errors.

Keep chat content hidden by default and reveal only with appropriate access when necessary.

Add controlled repair operations such as retry, pause, state correction and reminder cancellation.

Audit every admin mutation.

Definition of done: An operator can diagnose a representative failure and take a bounded repair action without direct database/file manipulation.

Depends on: T21 + T30 + T35

T38. Load-test realistic traffic and provider limits

[P2] Dinner-time and scheduled reminder bursts can create correlated load.   ·   Source: R + U

Simulate concurrent users and media/message bursts.

Jitter large batches of scheduled reminders.

Measure queue depth, latency, DB contention, model limits and WhatsApp send limits.

Define backpressure and graceful-degradation behavior.

Definition of done: The system has documented safe concurrency/throughput limits and degrades without data corruption or duplicate replies.

Depends on: T07 + T08 + T10 + T22

T39. Set explicit unit-cost budgets

[P2] TED needs cost guardrails before model and WhatsApp spend scale with usage.   ·   Source: R + U + P

Define target cost per active user/day and per major task.

Track LLM, messaging, media, storage and hosting separately.

Alert on anomalous user/task spend.

Use the data to decide when routing/caching/bundling is worth changing.

Definition of done: Daily reporting shows actual unit cost vs budget and flags meaningful deviations.

Depends on: T12 + T15 + T30

## P3 — maintenance and expansion

T40. Resolve documentation drift and archive historical designs

[P3] Out-of-date docs create wrong assumptions for both humans and coding agents.   ·   Source: C

Correct the documented Hermes patch count to the current verified count.

Remove competing onboarding requirement descriptions after T19 is complete.

Archive old landing/design experiments and label them historical.

Keep the shipped/current file obvious.

Definition of done: A new contributor can identify the current architecture, onboarding, landing page and Hermes patch set without contradictory instructions.

Depends on: T00 + T19

T41. Clean naming, unused code and privileged legacy routes

[P3] Small maintenance debt compounds debugging and security confusion.   ·   Source: C

Rename misleading stored identifiers when migration risk is low (for example, names that imply a phone number when they store an opaque user key).

Review unused global providers and production-disabled legacy routes.

Remove dead code only after confirming no operational dependency.

Keep migrations backwards-safe.

Definition of done: Dead paths are removed or documented, and identifiers communicate what they actually store.

Depends on: T24 + T40

T42. Upgrade dependencies in small, reversible groups

[P3] Large dependency jumps make AI-assisted debugging harder.   ·   Source: C

Group routine patch/minor updates separately from major TypeScript/ESLint/Vitest/framework changes.

Run the complete release/eval suite after each group.

Upgrade the Vercel CLI when relevant to the active deployment path.

Keep a rollback point for each group.

Definition of done: Dependencies are current enough for security/compatibility needs without a single high-risk upgrade bundle.

Depends on: T24

T43. Keep implementation progress records current

[P3] The roadmap only remains useful if “done” means tested and deployed, not merely coded.   ·   Source: C

After each working session record: implemented, tested, deployed, unverified, rollback note and follow-up.

Link changes to task IDs in this roadmap.

Do not mark production-complete based only on local behavior.

Definition of done: The progress log can reconstruct what changed and what remains unverified after every session.

T44. Develop deeper behavioural personalisation

[P3] Once core memory and measurement are stable, TED can learn which interventions actually work for each person.   ·   Source: U + R

Learn response-friendly reminder times and wording from observed behavior.

Identify recurring misses and office/travel patterns.

Personalise frequency and tone within user-controlled limits.

Keep learned behaviour inspectable/correctable.

Definition of done: Personalisation is based on observed outcomes and can be reset/corrected by the user.

Depends on: T14 + T20 + T26

T45. Add weekly intelligence only after daily accountability is trustworthy

[P3] Weekly insight is useful only if underlying daily state and delivery are accurate.   ·   Source: R + B

Summarise consistency and recurring patterns, not generic motivation.

Offer one practical experiment/focus for the next week.

Use aggregates instead of full-history prompt dumps.

Allow opt-out or frequency control.

Definition of done: Weekly review is derived from reconciled daily data, remains concise and is explicitly user-controlled.

Depends on: T31 + T44

T46. Evaluate integrations when they reduce manual effort

[P3] Wearables should reduce input burden, not turn TED into another dashboard.   ·   Source: R + B

Prioritise integrations by user pain and data reliability.

Keep source attribution for imported data.

Do not let imported data silently overwrite user corrections.

Add each integration behind a narrow contract and test.

Definition of done: An integration measurably reduces manual logging and does not degrade privacy, reliability or state correctness.

Depends on: P0/P1 complete

T47. Model unit economics and monetisation after real usage is measurable

[P3] Pricing should follow actual per-user costs and value rather than assumptions.   ·   Source: R + U + P

Calculate model, WhatsApp, hosting, storage and media cost per active user and by usage band.

Identify heavy-user economics.

Test pricing/usage limits only after activation and retention signals are credible.

Keep health/safety features independent of upsell pressure.

Definition of done: A pricing decision is supported by measured unit economics and user-value data, not anecdotal token spend.

Depends on: T20 + T39

# 5. Explicit “not yet” list

These items may be useful later, but should not jump ahead of unresolved P0/P1 work unless a production incident forces it.

Add more health-tracking features simply because they are easy to code.

Rebuild the whole backend stack when the current architecture can be hardened incrementally.

Adopt a complex multi-agent architecture without evidence it improves a user outcome.

Choose a model solely because another product reported a low bill.

Add more testers while cross-user isolation, safety fail-closed behavior or file boundaries are unproven.

Advertise PDF, rescheduling, precision or reminder behavior that is not currently tested.

Use profile completion as the main activation metric.

Let operational logs or analytics become a duplicate health-data store.

# 6. Master backlog tracker

Use this as the operating list. Status can be updated to Not started / In progress / Verified / Deployed / Blocked. “Verified” and “Deployed” should remain separate.

| ID | Pri | Workstream | Task | Source | Depends on | Status |
| --- | --- | --- | --- | --- | --- | --- |
| T00 | P0 | Source of truth | Current-state architecture truth sheet | C+R | — | Verified |
| T01 | P0 | Security | Remove general machine/file access | C | T00 | Deployed |
| T02 | P0 | Privacy | Prove two-user separation | C+B | T00,T01 | In progress |
| T03 | P0 | Safety | Fail closed when safety checks/assets fail | C+B | T00 | Deployed |
| T04 | P0 | Hosting | Move active runtime to always-on environment | C+U+P+R | T00 | Not started |
| T05 | P0 | Data | Persistence + backup + restore drill | C+R | T00,T04 | Not started |
| T06 | P0 | WhatsApp | Decide official WhatsApp path | U+P+R | T00 | Not started |
| T07 | P0 | Reliability | Async inbound queue + idempotency | C+U+R | T04,T06 | Not started |
| T08 | P0 | Reliability | Per-user ordering + cross-user concurrency | C+R | T07,T02 | Not started |
| T09 | P0 | Privacy | Complete deletion workflow | C+R | T00,T02,T05,T07 | In progress |
| T10 | P0 | Delivery | Permanent outbound delivery lifecycle | C+U | T06,T07 | Not started |
| T11 | P0 | Operations | Independent alerts outside WhatsApp | C+R | T04,T07,T10 | Not started |
| T12 | P0 | Observability | Interaction/cost/latency baseline | U+P+R | T00,T07 | Not started |
| T13 | P1 | Cost | Audit and shrink prompt payload | P+U+R+C | T12 | Not started |
| T14 | P1 | Memory | Explicit memory layers + retrieval | U+P+R+B | T13,T09 | Not started |
| T15 | P1 | Models | Task-based model routing | U+P+R+C | T12,T13 | Not started |
| T16 | P1 | Quality | Eval + regression suite | R+U+C | T12,T13 | Not started |
| T17 | P1 | Onboarding | Short onboarding + immediate logging | C+R+B | T02,T03,T14 | Not started |
| T18 | P1 | Nutrition | Optional calorie setup + evidence | C+B | T17 | Not started |
| T19 | P1 | Product contract | One onboarding contract | C+R | T17,T18 | Not started |
| T20 | P1 | Analytics | Value-based activation + D2 | C+R | T12,T17 | Not started |
| T21 | P1 | Security | Separate user/admin privileges | C+R | T01,T02 | Not started |
| T22 | P1 | Abuse | Traffic/rate limits | C | T07,T21 | Not started |
| T23 | P1 | Release | Safe preview/staging | C+R | T04,T05,T21 | Not started |
| T24 | P1 | Release | Automatic release checks | C | T16,T23 | Not started |
| T25 | P1 | Privacy/legal | Launch privacy + legal review | C+R+B | T00,T09,T19 | Not started |
| T26 | P1 | Product | State-aware, non-annoying nudges | U+R+B | T10,T14,T20 | Not started |
| T27 | P2 | Web | Images/fonts/animation privacy + speed | C | T25 | Not started |
| T28 | P2 | Web security | Browser security headers | C | T27 | Not started |
| T29 | P2 | Marketing | Exact claims + neutral examples | C+B | T19,T25 | Not started |
| T30 | P2 | Analytics | Integrity + secure metrics access | C+R | T12,T21 | Not started |
| T31 | P2 | Data | Daily aggregates, no full scans | C+R | T05,T07 | Not started |
| T32 | P2 | Cost | Small/deterministic routine processing | C+U+P+R | T15,T26 | Not started |
| T33 | P2 | Prompts | Careful safety/personality refactor | C+R | T13,T16,T24 | Not started |
| T34 | P2 | Files | Decide PDF boundary | C+B+R | T01,T29 | Not started |
| T35 | P2 | Privacy | Log retention/content minimisation | C+R | T09,T12,T25 | Not started |
| T36 | P2 | Web quality | Real browser + accessibility testing | C | T27,T28 | Not started |
| T37 | P2 | Operations | Admin/debug view + safe repair | R+U+C | T21,T30,T35 | Not started |
| T38 | P2 | Scale | Load test + backpressure | R+U | T07,T08,T10,T22 | Not started |
| T39 | P2 | Economics | Unit-cost budgets | R+U+P | T12,T15,T30 | Not started |
| T40 | P3 | Docs | Resolve drift + archive old designs | C | T00,T19 | Not started |
| T41 | P3 | Code | Naming/dead code/legacy routes | C | T24,T40 | Not started |
| T42 | P3 | Dependencies | Small reversible upgrades | C | T24 | Not started |
| T43 | P3 | Process | Keep progress records current | C | — | Not started |
| T44 | P3 | Personalisation | Behavioural personalisation | U+R | T14,T20,T26 | Not started |
| T45 | P3 | Product | Weekly intelligence | R+B | T31,T44 | Not started |
| T46 | P3 | Integrations | Only when manual effort falls | R+B | P0/P1 | Not started |
| T47 | P3 | Business | Unit economics + monetisation | R+U+P | T20,T39 | Not started |

# 7. Definition of progress

For this roadmap, “implemented” is not enough. Use the states below consistently:

Not started: No implementation work begun.

In progress: Code/configuration exists but the acceptance test has not passed.

Verified: Acceptance test passed in the intended non-production or production-like environment.

Deployed: Verified change is active in production and monitored.

Blocked: A named dependency, policy decision or external access issue prevents progress.

What “good” looks like TED is always available, users are isolated, safety fails closed, every message has an observable lifecycle, memory is selective and correctable, model spend is measured and routed deliberately, onboarding gets users to value quickly, and the product can be operated without reading or manipulating production files by hand.

TED · Cumulative Product Optimization Roadmap · v2.0 · 17 Sep 2026